# CR-015: Student Records Export to CSV

## Change Request Details

| Field | Details |
| --- | --- |
| Change Request ID | CR-015 |
| Title | Student Records Export to CSV |
| Priority | Medium |
| Difficulty | Medium |
| Change Type | Full-Stack Enhancement |
| Affected Version | Student Management System v1.0 baseline |
| Dependency | Existing student records and student management functionality |

## Business Requirement

Administrators may need to download and use student records outside the Student Management System for administrative, reporting, or record-keeping purposes.

Currently, student information is available within the system, but there is no dedicated facility for administrators to export the student records into a portable file format.

The system should provide an easy and reliable way for authorized administrators to export student records as a CSV file.

## Current Behaviour

- The administrator can view student records within the Student Management System.

- Student records are displayed within the existing student management interface.

- No CSV export facility is currently available.

- Administrators must manually view or copy student information if they need an external record.

- Existing student management and CRUD operations use the existing student identifiers.

- Existing administrator authentication and authorization are already used to protect student management functionality.

## Requested Change

Add a Student Records Export facility to the administrator's student management interface.

The implementation must:

- Provide an Export CSV button for authorized administrators.

- Export the available student records into CSV format.

- Include relevant student information such as:

    - Student ID

    - Registration Number

    - First Name

    - Last Name

    - Email

    - Phone Number

- Generate a properly formatted CSV file.

- Download the generated file to the administrator's device.

- Use a meaningful filename such as students.csv.

- Include CSV column headers.

- Handle multiple student records correctly.

- Handle an empty student list without causing an application error.

- Preserve existing student viewing, editing, and deleting functionality.

- Maintain existing administrator authentication and authorization.

- Ensure the export functionality does not expose student records to unauthorized users.

## Scope

### In Scope

  - Export CSV button in the administrator student management interface.

  - Retrieval of existing student records for export.

  - CSV file generation.

  - CSV column headers.

  - Export of relevant student information.

  - CSV file download.

  - Meaningful CSV filename.

  - Empty-record handling.

  - Administrator authorization.

  - Preservation of existing CRUD functionality.

  - Basic responsive presentation of the export control.

### Out of Scope

  - PDF export.

  - Excel/XLSX export.

  - Emailing exported files.

  - Cloud storage integration.

  - Scheduled automatic exports.

  - Changes to the existing student database structure.

  - Changes to authentication or authorization rules.

  - Changes to existing student CRUD operations.

## Expected / Potentially Affected Files

The exact files should be confirmed during implementation and impact analysis.

Potentially affected files include:

- frontend/src/pages/DashboardPage.jsx

- Existing dashboard/student management stylesheet

- Backend student controller

- Backend student routes

- Backend student model, if required for export data retrieval

Students may modify additional files if required. Any additional files must be identified and justified in the Implementation Report.

## Functional & Security Requirements

  - FR-001: An Export CSV control shall be available to authorized administrators.

  - FR-002: The system shall export the available student records in CSV format.

  - FR-003: The exported CSV shall contain appropriate column headers.

  - FR-004: The CSV shall include Student ID, Registration Number, First Name, Last Name, Email, and Phone Number.

  - FR-005: Multiple student records shall be exported correctly.

  - FR-006: The downloaded file shall use a meaningful filename.

  - FR-007: The exported data shall accurately reflect the student records available in the system.

  - FR-008: An empty student list shall be handled without causing a runtime error.

  - FR-009: Existing student viewing, editing, and deleting functionality shall continue to work.

  - SEC-001: Only authenticated and authorized administrators shall be able to access the student export functionality.

  - SEC-002: The export feature shall not bypass existing authentication or authorization controls.

  - SEC-003: The feature shall not expose student records to unauthorized users.

  - SEC-004: Existing administrator security controls shall remain unchanged.

## Acceptance Criteria

The CR is successfully implemented when:

  - AC-001: An authorized administrator can see the Export CSV option.

  - AC-002: An administrator can successfully download a CSV file containing student records.

  - AC-003: The exported CSV contains the required column headers.

  - AC-004: The CSV contains the correct Student ID, Registration Number, First Name, Last Name, Email, and Phone Number values.

  - AC-005: Multiple student records are exported correctly.

  - AC-006: The downloaded file has the expected .csv file extension and meaningful filename.

  - AC-007: Exported data matches the student records displayed/available in the system.

  - AC-008: An empty student list is handled without a runtime error.

  - AC-009: Unauthorized users cannot access the student export functionality.

  - AC-010: Existing student CRUD functionality continues to work correctly.

  - AC-011: Existing administrator authentication and authorization continue to work correctly.

  - AC-012: Exporting student records does not modify or delete the original student records.

## Expected Outcome

After implementation:

- Administrators can export student records from the Student Management System.

- The exported records are provided in CSV format.

- The CSV contains the required student information and appropriate headers.

- The downloaded file can be opened using spreadsheet software.

- Exported information accurately represents the available student records.

- Empty student data is handled safely.

- Unauthorized users cannot access the export functionality.

- Existing student CRUD functionality remains unaffected.

- Existing authentication and authorization remain intact.

- Exporting data does not modify the original student records.

## Implementation Report Requirement

After implementation, the Final Exam Software Change Implementation Report shall include:

- Implementation summary.

- Business requirement and purpose of the change.

- Affected files.

- Impact analysis.

- Important technical and security changes.

- CSV export implementation details.

- Test cases and results.

- Acceptance criteria verification.

- Relevant screenshots/evidence, including:

  - Student management page with Export CSV button.

  - Successful CSV download.

  - Opened CSV file showing exported student records.

  - Authorization/security testing where applicable.

- Final status and outstanding issues.